# Dungeon Party

# Vision

# Introduction

Dungeon Party is developed by Team 1 in the module Software Project (winter semester 2026/27) at Technische Hochschule Ulm and is based on Topic 1, “Real-Time Multiplayer Strategy Game”. Dungeon Party is a turn-based, asymmetric multiplayer strategy card game for four to seven players. Three to six players control heroes who explore a grid-based dungeon together, while one player acts as the Dungeon Master and tries to stop them by summoning monsters, placing hidden traps and triggering events. Every player has a mana resource and a deck of cards. The game is played on separate computers connected over a network, and an authoritative server holds the only valid game state.

The project follows OpenUP as the process framework, with Scrum for the construction increments.

# Positioning

## Problem Statement

Online multiplayer games are only enjoyable if every player can trust that the game is fair. In practice, players have unreliable connections, lose their connection in the middle of a match, or try to gain an advantage by manipulating their client. The problem addressed by this project is summarized below.

| The problem of | Trying to keep the game fair and consistent for every player, regardless of unreliable connection, accidental leave of a match, or manipulated data. |
| --- | --- |
| affects | Any player of a match, expecting a fair game and an identical view of the shared game state, and the developers, who have to guarantee that the game cannot be corrupted. |
| the impact of which is | Desynchronized clients, inaccurate moves (duplicated or lost), cheating, and aborted matches. All of these would make the game frustrating. |
| a successful solution would be | Making sure that it’s the server deciding what is valid or not, each player only sees the information that they are allowed to see (based on the role they are playing as), clients stay responsive even if there is latency, and matches survive packet loss and reconnects without inconsistencies. |

## Product Position Statement

The following table summarizes the position of the product.

| For | Groups of four to seven friends who want to play a strategy game together, each from their own computer. |
| --- | --- |
| Who | People who want cooperation and competition in the same match, with strategic decisions, and expect the game to stay fair even on unreliable networks. |
| The (product name) | Dungeon Party |
| That | Lets three to six heroes cooperate against one Dungeon Master, with all rules enforced by the server so that no player can cheat or see information that is hidden from them. |
| Unlike | Board dungeon games, which require a human game master and physical presence, and simple networked games that trust the data sent by their clients. |
| Our product | Combines asymmetric gameplay with a cheat-resistant architecture that tolerates latency, packet loss and reconnects, and offers bot players to fill empty seats. |

# Stakeholder Descriptions

## Stakeholder Summary

| Name | Description | Responsibilities |
| --- | --- | --- |
| Hero player | Three to six players, each controlling one hero class (Warrior, Ranger or Cleric; a class can be chosen by more than one player). | Use class abilities, coordinate actions, and provide feedback on rules, and usability. |
| Dungeon Master player | One player or bot controlling the opposing side through a separate client. | Challenge the party with monsters, traps, and events; provide feedback on fairness and hidden information. |
| Development team | Seven students developing and testing the game | Implement, integrate, test and document the product. Maintain the backlog and deliver sprint increments. |
| Product Owner | Documentation and backlog lead | Prioritize requirements and clarify acceptance criteria. |
| Scrum Master | Organizational issues resolver | Facilitate Scrum events and help resolve blockers. |
| Software Architect | Software Structure Designer | Technical leader, in charge of designing the software structure, core components, and technical standards of the project. |
| Quality Assurance Engineer | Technical specialist who monitors every phase of the development and production lifecycle | Test planning and design, defect tracking and reporting, performance evaluation, and process improvement. |
| Course instructor | Academic stakeholder reviewing the project | Provide feedback and assess the project against course requirements and submitted evidence. |
| Adversarial team | Another project team of the course that attacks the system in the Adversarial Round-Robin Exercise (week 14). | Tries to break the trust boundary of the server (illegal moves, replayed messages, spoofed identities) and documents the attacks and their results. |

## User Environment

Number of people: One match can be played by four to seven people (three to six heroes and one Dungeon Master), each on their own computer. If there are any empty seats, those can be filled with bot players. One server can host several matches at the same time.

Task cycle: a match is planned to last between 15 and 20 minutes. It’s divided into rounds where the heroes make their moves first, then the dungeon master. Every turn is limited by a turn timer to make sure a single player can’t block the match.

Environment: the players are required to have a desktop computer or laptop, with a keyboard and a mouse. They are connected over the internet or a local network, so latency of up to 300 ms and packet loss must be expected from time to time.

Platforms: the client runs on Windows and Linux. The server runs on Linux, either on a cloud or university virtual machine or on a team member’s computer during development.

Other applications: the finished product is going to be a standalone application with no need to be integrated with other applications. Players might want to use voice chat software; however, it is not going to be a part of the product.

# Product Overview

## Needs and Features

The following release plan is proposed by backlog planning. Inc1 (Increment 1) is the core and skeleton of the project, including a first networked connection between server and clients, designed for class testing. Inc2 adds gameplay variety, the lobby and full network multiplayer. Inc3 adds robustness (reconnect, bot players, fault-injection tests), final adjustments and optional extensions. High priority means required for the planned release. Medium means desirable and Low means optional. This sequence does not commit the team to delivery dates.

| Need | Priority | Features | Planned Release |
| --- | --- | --- | --- |
| Play an asymmetric game | High | The heroes oppose one Dungeon Master with separate role capabilities | Inc1 |
| Play across computers | High | Players connect from their own computers over a local network or the internet; the server keeps one consistent game state for all clients | Inc1 (basic connection), complete in Inc2 |
| Challenge heroes as DM | High | Allow monster summons and a basic hidden trap that triggers when a hero enters its tile | Inc1 |
| Resolve rounds consistently | High | Manage hero and DM phases, mana refill and automatic monster actions | Inc1 |
| Make tactical card choices | High | Provide separate decks and hands, card drawing, mana cost, and validate card effects | Inc1-2 (Only a couple of cards for testing in Inc1, rest of the cards will be implemented in Inc2 |
| Play distinct hero roles | High | Provide Warrior attacks, Ranger range actions and Cleric support | Inc1-2 (Only a couple of classes of hero players for Inc1 for testing purposes, rest of them will be added later in Inc2) |
| Explore a dungeon | High | Display a grid based 2D dungeon with movement, walls, entries, and legal targets | Inc2 |
| Complete a match | High | End the match when the heroes are defeated or the boss is defeated | Inc2 |
| Understand the game state | High | Show health, mana, cards, active phase, and feedback for valid and invalid moves | Inc2 |
| Join a match | High | Lobby to create and join matches and choose a role and hero class; finished matches are stored in a persistent game history | Inc2 (lobby), Inc3 (history) |
| Continue after a connection loss | High | A player who drops out can rejoin the running match and receives the correct current state | Inc3 |
| Play with fewer people | High | Bot players that take any free seat and use the same interface as human players | Inc3 |
| Trust that the game is robust | High | Automated tests that simulate latency (150 to 300 ms), packet loss (2 to 5 %) and disconnects | Inc3 |
| Expand tactical variety | Medium | Add monster behaviors, cards, buffs and environmental events such as blocked corridors | Inc3 |
| Offer alternative objectives | Low | Add an exit object, a round limit, or increase maximum mana if agreed and balance | Inc3 |

# Other Product Requirements

Relevant are the following non-functional specifications, limits, and document requirements. The topic summary details the essential architectural limits.

Every participant has a personal computer linked to a network. 
A server available to all participants (provided by the institution or a cloud service) is present for the last presentation and the Adversarial Round-Robin Exercise.
All outside libraries used are open source and have licenses enabling their usage in this project.

| Requirement | Priority | Planned Release |
| --- | --- | --- |
| A new player can start and play a match without reading an external manual | Medium | Final release |
| Source code is managed in Git; every change is built and tested automatically and reviewed before merging | High | Inc1 |
| The game rules engine is independent of networking and graphics and has its own unit tests | High | Inc1 |
| Authoritative server: the server holds the only valid game state and never trusts state reported by a client (mandatory) | High | Inc1 |
| Every incoming action is validated against the current game state before it is applied (mandatory) | High | Inc1 |
| Players cannot act in the name of another player (no identity spoofing) | High | Inc2 |
| Client-side prediction is reconciled with the server state when they differ (mandatory) | High | Inc2 |
| Information hidden from a player is never sent to that player’s client | High | Inc2 |
| Lost, duplicated or out-of-order messages never cause an action to be applied twice or the game state to become inconsistent (mandatory) | High | Inc2 |
| A player who reconnects during a match receives a consistent, correct game state (mandatory) | High | Inc3 |
| Clients stay synchronized at 150 to 300 ms latency and 2 to 5 % packet loss, verified by an automated fault-injection test (mandatory) | High | Inc3 |
| One server can host at least three matches with seven players each on a small virtual machine | Medium | Inc3 |